Clinic Connect

Online Appointment Management System

Project Development Roadmap

| Student | Kushal Dhakal (LC00017001951) |
| --- | --- |
| Institution | Lincoln University College, Malaysia |
| Duration | 10 Weeks ¦ 5 Increments |
| Methodology | Incremental Development Model |
| Stack | React.js • Django REST Framework • MySQL • scikit-learn |

# 1. Project Overview

Clinic Connect is a lightweight web-based clinic appointment management system designed for small and medium clinics in Nepal and South Asia. It replaces manual, phone-based booking with a responsive digital platform that includes an AI-powered slot suggestion engine built on a Decision Tree classifier.

The system is built on a 3-tier architecture:

- Presentation Layer — React.js 18 (patient & admin interfaces)

- Application Layer — Django REST Framework 4.1 + Python scikit-learn AI module

- Data Layer — MySQL 8.0 relational database

# 2. Roadmap at a Glance

| Phase | Title | Weeks | Key Deliverable |
| --- | --- | --- | --- |
| Phase 1 | Project Setup & Authentication | Weeks 1–2 | Working login/register with JWT auth |
| Phase 2 | Doctor Management Module | Weeks 3–4 | Doctor profiles & availability system |
| Phase 3 | Appointment Booking & Management | Weeks 5–6 | Full booking & approval workflow |
| Phase 4 | AI Slot Suggestion (Decision Tree) | Weeks 7–8 | AI-powered slot recommendations live |
| Phase 5 | Reports, Testing & Deployment | Weeks 9–10 | Deployed, tested Clinic Connect system |

# 3. Detailed Phase Breakdown

## Phase 1 — Project Setup & Authentication  (Weeks 1–2)

This phase lays the entire technical foundation. Every subsequent increment builds on the authentication system, database schema, and project structure established here. Rushing this phase creates technical debt that compounds later.

| Phase 1 Weeks 1–2 | Project Setup & Authentication |
| --- | --- |
| Tasks |  |
| ▸ Initialize React.js 18 frontend with Vite | ▸ Set up Django REST Framework backend project |
| ▸ Configure MySQL 8 database & run initial migrations | ▸ Build custom User model with patient/admin roles |
| ▸ Implement JWT auth using SimpleJWT library | ▸ Create /api/auth/register/ & /api/auth/login/ endpoints |
| ▸ Build Login & Register pages in React | ▸ Configure Axios with JWT Authorization headers |
| ▸ Set up django-cors-headers for frontend communication | ▸ Initialize GitHub repo with proper .gitignore & README |
| ✔ Deliverable: Fully working login/register flow with role-based JWT authentication |  |
| Tech stack: React.js 18 • Django 4.1 • MySQL 8.0 • SimpleJWT 5.x • Axios 1.x • Vite • Git & GitHub |  |

Key considerations for Phase 1:

- Always hash passwords using Django's built-in PBKDF2 algorithm — never store plaintext passwords

- Set up an Axios interceptor to automatically attach the JWT token to every API request

- Define the MySQL schema for all 6 tables upfront even if you only populate User now

- Test the register and login endpoints with Postman before building the React pages

## Phase 2 — Doctor Management Module  (Weeks 3–4)

This increment introduces the core administrative functionality. Administrators must be able to create doctor profiles and define weekly availability schedules before patients can book any appointments. Role-based access control is enforced throughout.

| Phase 2 Weeks 3–4 | Doctor Management Module |
| --- | --- |
| Tasks |  |
| ▸ Create Doctor model with all required fields | ▸ Create DoctorAvailability model (day, start_time, end_time) |
| ▸ Build DoctorSerializer & AvailabilitySerializer | ▸ CRUD API endpoints for doctor profiles (admin only) |
| ▸ Availability schedule management endpoints | ▸ Admin dashboard — doctor list, add & edit UI |
| ▸ Patient-facing doctor listing page with availability | ▸ Role-based access control (admin vs patient views) |
| ▸ Test all doctor APIs using Postman | ▸ Write basic unit tests for doctor model |
| ✔ Deliverable: Admin can add doctors & set availability schedules; patients can view doctor list |  |
| Tech stack: DRF ViewSets • React Router DOM 6.x • django-cors-headers 4.x • PyMySQL 1.x |  |

Key considerations for Phase 2:

- DoctorAvailability stores one row per day per doctor — e.g. Monday 09:00–17:00

- Use DRF's IsAdminUser permission class to protect doctor create/update/delete endpoints

- The patient-facing doctor list should show is_available status so patients know who is active

- Validate that availability time slots do not overlap when admin creates schedules

## Phase 3 — Appointment Booking & Management  (Weeks 5–6)

This is the core feature of Clinic Connect. Patients can search for doctors, select a time slot, and submit a booking request. Administrators can approve or cancel appointments. Conflict prevention logic ensures no double-bookings occur.

| Phase 3 Weeks 5–6 | Appointment Booking & Management |
| --- | --- |
| Tasks |  |
| ▸ Create Appointment model with status field (pending/approved/cancelled/completed) | ▸ Build AppointmentSerializer with nested doctor & patient fields |
| ▸ POST /api/appointments/create/ endpoint (patients) | ▸ GET /api/appointments/ endpoint filtered by user role |
| ▸ Appointment approve/cancel endpoints (admin only) | ▸ Patient cancellation endpoint (own appointments only) |
| ▸ Book Appointment page — doctor picker, date, time, reason | ▸ Appointment History page with colour-coded status badges |
| ▸ Admin panel — appointment list with approve/cancel controls | ▸ Backend logic to prevent double-booking same slot |
| ✔ Deliverable: Patients can book and cancel appointments; admin can approve and manage all bookings |  |
| Tech stack: Appointment model • Status tracking • React forms • DRF permissions • MySQL constraints |  |

Key considerations for Phase 3:

- New appointments should default to status = "pending" and require admin approval

- Prevent double-booking by checking for existing appointments for the same doctor, date, and time slot before creating a new record

- Only allow patients to cancel their own appointments — validate the patient_id matches the JWT token owner

- Complete a full end-to-end test of the booking flow (book → admin approves → patient cancels) before moving to Phase 4

## Phase 4 — AI Slot Suggestion using Decision Tree  (Weeks 7–8)

This increment integrates the machine learning component that differentiates Clinic Connect from simple booking systems. A Decision Tree classifier analyses historical booking patterns to recommend the most suitable appointment time slots for patients.

| Phase 4 Weeks 7–8 | AI Slot Suggestion (Decision Tree) |
| --- | --- |
| Tasks |  |
| ▸ Design DataPreprocessor — extract historical appointment records | ▸ Feature engineering: day_of_week, hour_of_day, specialization, frequency |
| ▸ Label-encode categorical features with LabelEncoder | ▸ Split data into train/test sets (80/20 split) |
| ▸ Train DecisionTreeClassifier & evaluate accuracy | ▸ Save trained model to disk using joblib |
| ▸ Build SlotPredictor class — load model & generate suggestions | ▸ Create /api/ai/suggest-slot/ API endpoint |
| ▸ Integrate AI suggestions into Book Appointment UI | ▸ Seed database with at least 100 sample bookings for testing |
| ✔ Deliverable: AI-powered slot suggestions appear on the booking page based on historical patterns |  |
| Tech stack: scikit-learn 1.x • pandas • Decision Tree • LabelEncoder • joblib • PyMySQL 1.x |  |

Key considerations for Phase 4:

- Seed the database with realistic historical booking data before training — at least 100 records covering different doctors, days, and time slots

- Features to extract for the model: day_of_week (0–6), hour_of_day (8–18), doctor_specialization (encoded), past_booking_frequency

- Use scikit-learn's train_test_split for an 80/20 split and evaluate with accuracy_score before saving the model

- Save the trained model with joblib.dump() and load it at API startup to avoid retraining on every request

- The AI suggestion is advisory — the patient still manually confirms the final booking

## Phase 5 — Reports, Testing & Deployment  (Weeks 9–10)

The final increment focuses on administrative reporting, comprehensive testing, and cloud deployment. The system is validated end-to-end before being made available for real clinic use.

| Phase 5 Weeks 9–10 | Reports, Testing & Deployment |
| --- | --- |
| Tasks |  |
| ▸ Create DailyReport model with aggregation logic | ▸ Build report generation API endpoint (admin only) |
| ▸ Admin reports page with downloadable summary output | ▸ Write unit tests for all key API endpoints |
| ▸ Perform manual end-to-end testing of all user flows | ▸ Fix all bugs identified during testing phase |
| ▸ Build React app for production (npm run build) | ▸ Deploy frontend to Firebase Hosting |
| ▸ Deploy Django backend to Railway or Render | ▸ Configure production MySQL database & environment variables |
| ✔ Deliverable: Fully deployed, tested, and production-ready Clinic Connect system |  |
| Tech stack: Firebase Hosting • Railway / Render • Django TestCase • python-decouple • Git |  |

Key considerations for Phase 5:

- Use python-decouple or django-environ to manage environment variables — never hardcode SECRET_KEY or database credentials

- Set DEBUG = False and configure ALLOWED_HOSTS before deploying the Django backend

- DailyReport generation should aggregate total, completed, and cancelled appointments per doctor for each date

- Run Django's built-in test runner (python manage.py test) and fix all failures before deployment

# 4. System Architecture Summary

Clinic Connect uses a 3-tier architecture that separates concerns cleanly and allows each layer to be developed, tested, and scaled independently.

| Layer | Technology | Responsibility |
| --- | --- | --- |
| Presentation | React.js 18 + Axios | Patient & admin UIs, form handling, routing, API calls |
| Application | Django REST Framework 4.1 | Business logic, JWT auth, RBAC, appointment rules |
| AI Module | Python + scikit-learn | Decision Tree training, slot prediction, feature engineering |
| Data | MySQL 8.0 | User accounts, doctors, availability, appointments, reports |
| Deployment | Firebase + Railway/Render | Frontend hosting, backend server, production database |

# 5. Database Schema Overview

The MySQL database contains 6 core tables. All tables use integer primary keys with auto-increment. Foreign key relationships enforce referential integrity.

| Table | Key Fields | Purpose |
| --- | --- | --- |
| authentication_user | id, username, email, password, role | All user accounts (patients & admins) |
| doctors_doctor | id, name, specialization, email, is_available | Doctor profiles and active status |
| doctors_doctoravailability | id, doctor_id (FK), day, start_time, end_time | Per-doctor weekly time slot availability |
| patients_patient | id, user_id (FK), blood_group, gender, dob | Extended patient profile info |
| appointments_appointment | id, patient_id (FK), doctor_id (FK), date, time, status | All appointment records with status |
| reports_dailyreport | id, doctor_id (FK), report_date, total, completed | Daily appointment summary per doctor |

# 6. Key Development Tips

These tips are drawn from the specific technical decisions documented in your project report and address the most common issues encountered when building this type of system.

| Database first | Design and migrate all 6 MySQL tables before writing a single API endpoint. Changing models after data exists causes painful migration conflicts. |
| --- | --- |
| JWT interceptor | Add an Axios request interceptor in React to automatically attach the Bearer token to every API call and handle 401 token-expired errors. |
| AI data seeding | The Decision Tree model needs real historical data. Seed at least 100–150 appointment records covering diverse doctors, days, and time slots before training. |
| Double-booking | Add a unique constraint or database-level check to prevent two appointments for the same doctor at the same date and time. |
| CORS setup | Configure django-cors-headers with CORS_ALLOWED_ORIGINS pointing to your React dev server (localhost:3000 or 5173) or it will block all API calls from the browser. |
| Env variables | Use python-decouple to manage SECRET_KEY, DATABASE_URL, and DEBUG. Never commit these to GitHub. |
| AI model saving | Save the trained model with joblib.dump() after training and load it once at server startup. Never retrain on every prediction request. |
| Role-based views | Use DRF's permission_classes = [IsAdminUser] on admin endpoints and IsAuthenticated on patient endpoints. Test both with different JWT tokens. |

# 7. Out-of-Scope Features (Future Enhancements)

The following features are intentionally excluded from this version of Clinic Connect. They represent natural next steps for future development after the core system is stable.

- SMS and email appointment reminder notifications

- Advanced analytics dashboards and multi-period reporting

- Telemedicine / video consultation integration

- Detailed patient medical history and prescription management

- Online payment and billing system

- Dedicated Android / iOS mobile application

- Multi-clinic support and super-admin role

- Random Forest or other advanced ML models for improved slot prediction

Clinic Connect — Development Roadmap  |  Kushal Dhakal  |  Lincoln University College  |  2026